## Slide 1: Operational Threat & Risk Information Sharing and Analytics
TEAM Threat
Final Submission Planning

## Slide 2: Agenda
Who is on the submission team
Quick review – OMG Process going forward
Identifying the “core team” – doing the bulk of the work
Team policies and procedures
Resources: Mail list, GIT site, threatrisk.org. Others?
Teaming agreement
The other submission teams
Merging and incorporating new submitters and contributors
Use cases and data
Task list and dependencies for final submission
Task focus areas and teams
Scheduled meetings
Reference implementations and pilot projects
Other topics

## Slide 3: Planning required (no particular order)
Understand and agree on the processes and approach of the submission team
Review the OMG process and time-line
Teaming agreement
Review what needs to be done for the final submission
Establish team roles and key contributors (who is doing real work)
Understand how we are modeling (conceptual and transformations)
Review current conceptual model
Show prototyping progress and importance of sample data
Determine scope of model in multiple dimensions
Review primary “input” schema, ontologies and use cases (More Below)
Submission tasks (More Below)
Engaging stakeholders
Reference implementations and pilot projects

## Slide 4: Submission tasks
Normative machine readable specifications
  Formally define and document conceptual model
  STIX Subset and mapping
  NIEM subset and mapping
  EDXL subset and mapping
  Profiles and meta-models
  Any other mappings
Submission Document
Resolution of requirements
  Mission and purpose
  Usage scenarios
  Approach
  Conceptual model overview
  Conceptual/physical patterns
  Use of SIMF
  Improve generation from models

## Slide 5: Submission Tasks (Cont)
Modeling and transformatio9n rules
  Document conceptual profile
  Document transformation language, rules and profile
  Dependency with SIMF
Examples
  STIX Example
  NIEM Example
  EDXL Example
  Other Examples
SIMF (Semantic Information Modeling for Federation)
  Conceptual overview
  Core meta model
  Mapping meta model
  Formalization
  Syntax
  UML Profile

## Slide 6: Overview of OMG RFP Process & Revised Time Line
Issue RFP
Initial Submission
Revised Submission (May be multiples)
Draft Submission
Task Force, AB Vote (Could happen in Nov)
If passed, TC Vote Starts
TC Vote Completes
BoD Vote – Beta spec adopted
Finalization TF process
Finalization TF Final Specification
Final Review, votes, adoption
June 2014
May 18th
2015
Nov 9th
2015
March 14 2016
March. 23rd
2015
March 2016
May 2016
June 2016
Thru 2016
Late 2016
Late 2016
OMG TC Meeting
March 23rd 2015
OMG TC Meeting
March 14th 2016
OMG TC Meeting
June, 2016
OMG TC Meeting
June 18th 2015
OMG TC Meeting
Dec. 7th 2015

## Slide 7: What we all should already know

## Slide 8: What we need is an integrating framework
Critical Infrastructure
Terrorism
Crime
Cyber
Natural
Disasters
Integrating Framework for Threats and Risks
Sharing & Analytics
Sharing & Analytics
Sharing & Analytics
Sharing & Analytics
Sharing & Analytics
An integrating framework that helps us deal with all aspects of a risk or incident
A federation of risk and threat information sharing and analytics capabilities

## Slide 9: Scope Diagram
Wide & shallow conceptual model generically covering threats and risks
High level Cyber-threat/risk concepts
Law Enforcement / Emergency Management Concepts
NIEM Threat/Risk Representation
NIEM Exchanges
EDXL / CAP
Others…
STIX/TAXII/Cybox
IODEF
SACM
ISO
NIST
Others…
Operational Threat & Risk Concepts
Other risks (Out of scope)
Other Risks
Systemic Risk
Credit Risk
Market Risk
Pension Risk
Reputation Risk
Liquidity Risk
Legal Risk
Project Management Risk
Physical. Spectrum, facilities,
Probabilities, Forensic, Chemical, Biological, Medical, Nuclear, Military and Intelligence threats concepts
Other Inputs
In Scope with Limited Detail
Normative
(Formal Specification)
Informative
Legend

## Slide 10: Critical Components – conceptual models and mappings
Uses
Conceptual Modeling Profile (From SIMF)
Mapping Profile (From SIMF)
XSD Profile
(From IMM)
NIEM-UML
NIEM Mapping
Uses
Uses
Uses
Depends On
Generic and threat-risk conceptual models
STIX/Cybox Mapping
STIX/Cybox UML Import
More…
More…
External

## Slide 11: Conceptual Model Inputs (Initial)
NIEM
(General)
STIX
(Cyber)
OGC
(Geo)
KDM
(Risk)
SEI
(Safety)
EDXL
(Emergency)
FIBO (Finance)
Conceptual Model
NIST Framework
CAL OES
(Health)
ISO
(Risk)
ISO
(Units)
RMS
(Custody)
There is still more to do to fully integrate the above and we anticipate more inputs and use cases
MAP
STIX, NIEM, EDXL, Others

## Slide 12: What it means to create a standard
This intent of this section is to establish the process by which operational threat and risk contributors will collaborate to produce the standards and capabilities that meet our shared objectives

## Slide 13: Submission Team

## Slide 14: Contributors & Submitters
This presentation is intended for parties that have agreed to engage in the community developing standards and capabilities for operational threat and risk information sharing and analytics.
It is assumed you already understand the value proposition and approach we are using, however you are not expected to be experts in data federation, standards or modeling.
Our initial work product is a response to the OMG Operational Threat & Risk RFP. You are part of the submission team and this is our current focus.
You may be a formal submitter (OMG Platform Membership required) or a contributor (Release of I.P. Required)
There may be other associated efforts such as pilot projects or mappings to data formats important in your domain, these associated efforts will benefit from and inform the standards effort but are independent efforts.

## Slide 15: Submitters
Current Submitters
  Model Driven Solutions, a division of Data Access Technologies, Inc.
  KDM Analytics
  International Business Machines
  EMC, Inc.
  Lockheed Martin, Inc.
  Oracle Corporation

## Slide 16: Contributors
Contributors:
  Demandware, Inc.
  Duke Energy
  INCOSE
  Tibco Software Inc.
  Integrated Networking Technologies, Inc.
Government Contributors
  U.S. Air force
  U.S. Defense Security Services
  California Public Safety
  U.S. National Information Sharing Model PMO
  NSA/UCDMO
  NIST
  U.S. Information Sharing Environment PMO

## Slide 17: Core Team
The core team integrates requirements and specific data structures into the cross-domain conceptual model and related mappings.
The core team will help to facilitate structuring stakeholders information such that it can be verifiably integrated with other data formats and vocabularies in other domains.
This cross domain conceptual model will then be mapped to domain specific data structures such as XML or SQL schema as well as domain vocabularies and models.
It is assumed we already understand your domain use cases at a high level, but we are not experts in your domain and will require guidance and domain expertise to be actively engaged.

## Slide 18: Understanding the standards process

## Slide 19: Some thoughts about creating a standard
A warm and fuzzy feeling does not a specification make
Information architecture and data federation is a team sport
We want to focus on concepts, not get hung up on specific terms
We are not standardizing processes, we are standardizing the information that supports multiple processes. Processes can be informative but are not our focus.
It will take time for us to understand each other, we will need to talk things through in a productive manor. Resolving disagreements and different points of view is normal and constructive. The process will be iterative.
There are several ways we can present information, but in the end you will need to expend effort to understand and validate it as we will need to expend effort to understand your perspectives
The final specification must:
  Be formal, precise and conform to OMG requirements and expectations
  Have the commitment for implementations (open source and/or commercial)
  Have sufficient industry buy-in for success
  Satisfy RFP requirements
The standards process does not end on initial submission– the finalization process takes about an additional year. The community supporting a standard must be sustained for as long as the specification is relevant or it will die. A vibrant community make a standard an industry capability.

## Slide 20: What we need for the specification
Our current focus is a response to the OMG Operational threat/risk RFP. The Initial submission is due Fed 23rd, 2015. The current date for the revised submission is Aug. 24th . The initial submission is not required to be complete, think of it as a “interim deliverable” to the OMG.
Specific requirements are located in the appendix, key components are:
  Use cases for cross domain information sharing and analytics – this includes data sources, data destinations and requirements for analytics.
  A broad-based and detailed conceptual model of the terms and concepts relevant to sharing and analyzing cross-domain operational threat and risk information.
  Computational mappings of this conceptual model to multiple existing information sharing data structures, including but not limited to NIEM, STIX & EDXL.
  A “Computational mapping” means that software implementing the standard will be able to ingest, correlate and export data in any of the mapped formats for the subset of information described in the conceptual model.
  Test cases – to validate conformance (Not strictly required, but highly recommended)
  The specification includes the formal document as well as the “machine consumable files” for the models, mappings and any examples.
We also need to validate and prove that the mappings work, both computationally and for the intended domain use cases

## Slide 21: Validation
Validation in this context means:
  At the schema and conceptual level
    We have provided the relevant normative data and vocabulary specifications. [Stakeholders do this]
    That we have described precisely how data in the various formats and vocabularies relates to conceptual model elements, expanding or refactoring the conceptual model as required. [We do this together]
    That we have computationally validated that the models and mappings are consistent and well formed [Core team mostly do this].
    That stakeholders have validated that the mappings are valid and cover the subset of information required for cross domain information sharing and analytics. [Stakeholders do this with Core team help]
  At the “real data” level
    You have provided sufficient real or sample data to validate all of the use cases. [Stakeholders do this]
    That we have specific data instances that computationally demonstrate the mapping in both directions. [Core team does this]
    That stakeholders have validated that the interpretation of the data is correct in these instances and that the resulting data meets the needs described by the domain use cases. [Stakeholders do this with Core team help]

## Slide 22: Implementations
There are multiple implementation activities that may take place concurrently with or after the standards effort
  No implementation effort is required (by OMG) to submit an OMG specification, however in this case it would be difficult to produce a realistic specification without some implementation experience and validation. Implementation commitment is required for an OMG standard to be adopted by the OMG Board.
    Prototypes: Prototypes help prove and validate the specification. In this context prototyping is needed to validate that our models are consistent and to computationally demonstrate and validate data mappings. Prototypes are not intended to be part of operational systems.
    Pilots: Pilots utilize some aspect of the specification to solve a real-world problem - this demonstrates usefulness and practicality. Pilots may or may not be deployable as operational systems.
    Reference implementations: Reference implementations, typically open source, provide a complete “sample” implementation of the specification. This can help those implementing solutions or commercial products and serves to support testing. While the community may recognize a reference implementation, OMG can not.
    Products (open source or commercial): Products are software products that conform to the specification and can be deployed to solve real-world problems (applications or systems) or enable the solution of real-world problems (tools and infrastructure). Of course products have to be sustained, supported and evolved.
Implementation plans are, at this time TBD. We have started simple prototyping.

## Slide 23: Consider the technology readiness level required for any pilots/prototypes

## Slide 24: Potential Roadmap
Evolving use cases
Multiple collaboration sessions to focus scope, understanding and intent
Source data and schema
Validation sessions (like this one)
Initial specification and prototype incorporating 2 domain mappings
One or two pilot projects concurrent with the specification process
Final revised specification is delivered with a “beta” unofficial open source reference implementation and 4 domain mappings
Open source reference implementation and at least one commercial product is released within one year of adoption

## Slide 25: Time Investment Required
What we* need to develop the specification
* “We” is the entire team, you included

## Slide 26: Kinds of collaboration
Information “data calls”
Authoring/sharing content
Weekly team meetings
Exchange on GITHUB and portal[TBD]
Domain centric collaboration & validation sessions (face-face preferred)
Cross domain collaboration & validation sessions (face-face preferred)
Review of draft models and specifications
Prototypes and pilots
Presentations and expanding the community
It is up to the community to decide how we will collaborate to produce standards and capabilities. Ultimately all of the above will be required.

## Slide 27: Stakeholder roles in our community
Vendors & Service Providers
Risk/Threat
Information Sources
Data Fusion
& Brokering
Analysts
Responders
One organization may play multiple roles

## Slide 28: Specific artifacts
For each of these roles we will need to understand what they do and should do to operate in the community
We will also need any specific artifacts:
Data schema
Real or sample data (Very important)
Models & architectures
Vocabularies, ontologies or data dictionaries
Processes
Forms or reports
Existing systems
Use cases

## Slide 29: For Data Sources…
Who are the data sources in your community? Are you a source?
What data to they provide now? What data should they provide?
Who do they provide it to? Who should they provide it to?
How is it provided now? How should it be provided in the future (Assume that policy issues are resolved – we are not concerned with policy at this time)
What are the data formats, entities, elements, associations and vocabularies?
What existing artifacts are there? (See above)

## Slide 30: For Data fusion and brokering…
Who are the data brokers in your community? Are you a broker?
Who do they consume data from? Who should they consume data from?
What data to they consume & provide now? What data should they consume & provide?
Who do they provide the data to? Who should they provide it to?
How is it consumed/provided now? How should it be consumed/provided in the future (Assume that policy issues are resolved – we are not concerned with policy at this time)
What are the data formats, entities, elements, associations and vocabularies?
What existing artifacts are there?

## Slide 31: For Analysts…
Who are the analysts in your community? Are you an analyst?
Who do they consume data from? Who should they consume data from?
What analytics do the do? What should the do?
What data to they consume & provide now? What data should they consume & provide?
Who do they provide the data to? Who should they provide it to?
How is it consumed/provided now? How should it be consumed/provided in the future
What are the data formats, entities, elements, associations and vocabularies?
What existing artifacts are there?

## Slide 32: For Responders…
Who are the responders in your community? Are you a responder?
Who do they consume data from? Who should they consume data from?
What data to they consume now? What data should they consume?
How are they equipped to make decisions and respond? How should they be equipped?
How is data consumed now? How should it be consumed in the future What are the data formats, entities, elements, associations and vocabularies?
What existing artifacts are there?

## Slide 33: Use case resolution
How do the data and interactions above fulfill each of the use-case outcomes?
How can we validate the models meet the use cases?

## Slide 34: Understanding the conceptual models

## Slide 35: Conceptual Model Layering
Generic Library – Provides concepts and links across multiple viewpoints, not just threat/risk. E.G. Person, Objective
Kernel– Foundational concepts for modeling anything: Entities, Roles, Relations, Types, Information, Rules, Identity, Etc…
Cross-risk/threat – specific “wide and shallow” risk and threat concepts/ E.G. Risk, threat, danger, consequence
Operational threat situational awareness and response
Operational risk evaluation and mediation
Subset of the model from SIMF

## Slide 36: Conceptual Model Packages
Core Concepts
Foundation
Identifiers
Information
Process
Quantities and Units
Rules
Templates
Timeframe
Generic Concepts
Authority
Capability
Contact Information
Custody
Enterprise
Entity Kinds
Intent
Location
Observation
Party relationships
Person
Prediction
Requirements
Resources
Threat and Risk Concepts
Campaign
Course of Action
Danger
Danger Categories
Incident
Indicator
Risk
Vulnerability

## Slide 37: Understanding the UML diagrams & Tables
--todo--
More specific concepts positioned on the bottom

## Slide 38: UML Concepts we use
Classes {Entities}
Data types and primitive types {Values}
Associations, associations ends {Relation types}
Properties for values {Simple property relations}
Property defaults {Refinement: An expression evaluated if no values set in context}
Association classes (However, all associations and properties are considered “first class” and can have contextual and time properties)
Subsets and redefines of association ends {Properties of relations}
Cardinalities {Constraint}
Packages & Package URI {Lexical and logical context}
Realization {Representation realizes concept}
Structured Classifier {Patterns and rules}

## Slide 39: Profile extension concepts
Classifying packages
Conceptual Model, Physical Model, Mapping
Classification / classifies
Role & Phase
Kinds of types
Entity, Quantity Kind, Unit
Relations
Intersection and Union classes
Equivalent with, disjoint with, is in context of, Restriction
Represents
Rule {Mapping}

## Slide 40: Representing the data and schema
Options
UML Diagrams
Tables
Schema

## Slide 41: Modeling Convention – General Relations
In the conceptual model
In a representation (E.G. STIX)
RelatedCampaign <Campaign>
RelatedIndicators <Indicator>
RelatedTTP <TTP>
The pattern is: Related<type> <type>
Etc…
All the above Represent “related <entity>”
It is typical in a data model and some ontologies to have many specializations for the same relation concept, but different “end types”.
In the conceptual model we have the general concept “related <entity>”.
“represents” semantics say that a general relation is only mapped to a more specific representation if the ends of that relation representation also represent the correct end types.
So, one general type covers many more specific relations and properties.

## Slide 42
Threat/Risk Conceptual Model
Examples of specific risk/threat concepts – intended to show how the conceptual model is being produced

## Slide 43: Threats and Risks of What?
A threat or risk is with respect to some undesirable situation
What is a situation?
We define a situation as a configuration of things…
People places, things, events, occurrences and the connections between them.
Some situations are consequences of others
Situations provide a link between different kinds and phases of threats & risks

## Slide 44: Consequences
Situations may have consequences (an effect of the situation)
Consequence can be positive or negative: benefits or detriments, respectively
Consequences affect the objectives of stakeholders
  This leads to the desirability of the consequence (positive or negative)
Desirability * likelihood provide the impact (risk metric for detriments)

## Slide 45: “Danger” as the threat/risk common abstraction (Firesmith)

## Slide 46: Core Risk/Threat Concepts Overview

## Slide 47: Incidents

## Slide 48: Processes and plans

## Slide 49: Abstract types
When we create a new verb concept, we ask “what is the most general possible “ends” of that concept.
If necessary we add abstract super types, there tend to be just a few of these.
So we end up with a hierarchy of very general concepts.

## Slide 50: Kinds of entities

## Slide 51: Example abstract concepts (types and relations)

## Slide 52: Abstract concepts are then supertypes of Risk/Threat specific concepts
Threat specific
General Framework

## Slide 53: Each concept has a definition and focus diagram
These are also important upper concepts to understand

## Slide 54: Hierarchy of verb and property concepts
Like types, verbs and relation roles can also form a hierarch and specialize each other
This is defined with UML “subsets” and Redefines”
Subsets defines a refinement of another end, but still allows the original definition
Redefines does not allow the original definition in the new context
This is like “subproperty” in OWL and RDF

## Slide 55: Roles
Roles define what something is for or how it behaves in a certain context, not “what it is”.
A role <<Classifies>> what it can be a role of.
An entity can play any umber of roles and these roles may change over time.
Roles can be contextual

## Slide 56: Phases
Phases (or states) are classifications of objects over their lifetime.
Examples: Child, Teenager, Adult or Invoiced, Late, Paid

## Slide 57: Quantity Kinds
For numeric properties, we want to know what it means (e.g. Temperature), not the kind of number (Real).
<<Quantity Kind>> is an aspect common to mutually comparable quantities represented by one or more units.
A unit represents a quantity kind, there are multiple units representing temperature.
A physical representation would then represent the unit as some kind of number in a specified unit.

## Slide 58: Mapping Semantics
High-level mapping as “represents” relations at the type level
Detail mappings as template patterns using UML
Mappings are bi-directional
Mapping patterns are still be proven in prototype

## Slide 59: Representing the STIX physical model
<xs:complexContent>
<xs:extension base="stixCommon:IndicatorBaseType">
<xs:sequence>
<xs:element name="Title" type="xs:string" minOccurs="0">
<xs:annotation>
<xs:documentation>The Title field provides a simple title for this Indicator.</xs:documentation>
</xs:annotation>
</xs:element>
<xs:element name="Type" type="stixCommon:ControlledVocabularyStringType" minOccurs="0" maxOccurs="unbounded">
<xs:annotation>
<xs:documentation>Specifies the type or types for this Indicator.</xs:documentation>
<xs:documentation>This field is implemented through the xsi:type controlled vocabulary extension mechanism. The default vocabulary type is IndicatorTypeVocabularyType in the http://stix.mitre.org/default_vocabularies-1 namespace. This type is defined in the stix_default_vocabularies.xsd file or at the URL http://stix.mitre.org/XMLSchema/default_vocabularies/1.1.1/stix_default_vocabularies.xsd.</xs:documentation>
<xs:documentation>Users may also define their own vocabulary using the type extension mechanism, specify a vocabulary name and reference using the attributes, or simply use this as a string field.</xs:documentation>
</xs:annotation>
</xs:element>
<xs:element name="Alternative_ID" type="xs:string" minOccurs="0" maxOccurs="unbounded">
<xs:annotation>
<xs:documentation>Specifies an alternative identifier (or alias) for the cyber threat Indicator.</
XML Schema is reverse engineered into UML

## Slide 60: XML Representation represents concept
We start with the high-level classes

## Slide 61: “Facades” provide mapped views of the conceptual model

## Slide 62: Physical/logical elements represent concepts (may be in facades)

## Slide 63: Facades utilize representations and property paths

## Slide 64: Facades utilize representations and property paths

## Slide 65: Mapping patterns for complex relations

## Slide 66: Example STIX source data
<stix:Incident id="example:incident-fd56fb34-af59-47b3-95cf-7baaaa53fe93" timestamp="2014-08-28T16:42:52.859547+00:00" xsi:type='incident:IncidentType' version="1.1.1">
<incident:Title>Breach of Canary Corp</incident:Title>
<incident:Time>
<incident:Incident_Discovery precision="second">2013-01-13T00:00:00</incident:Incident_Discovery>
</incident:Time>
<incident:Description>Intrusion into enterprise network</incident:Description>
<incident:Reporter>
<stixCommon:Description>The person who reported it</stixCommon:Description>
<stixCommon:Identity id="example:Identity-5db269cf-e603-4df9-ae8c-51ff295abfaa">
<stixCommon:Name>Sample Investigations, LLC</stixCommon:Name>
</stixCommon:Identity>
  <stixCommon:Time>
  <cyboxCommon:Produced_Time>2014-03-11T00:00:00</cyboxCommon:Produced_Time>
  </stixCommon:Time>
</incident:Reporter>
<incident:Victim id="example:Identity-c85082f3-bc04-43c8-a000-e0c1d0f2c045">
  <stixCommon:Name>Canary Corp</stixCommon:Name>
  </incident:Victim>
<incident:Impact_Assessment>
    <incident:Effects>
    <incident:Effect xsi:type="stixVocabs:IncidentEffectVocab-1.0">Financial Loss</incident:Effect>
    </incident:Effects>
  </incident:Impact_Assessment>
<incident:Confidence timestamp="2014-08-28T16:42:52.859570+00:00">
  <stixCommon:Value xsi:type="stixVocabs:HighMediumLowVocab-1.0">High</stixCommon:Value>
  </incident:Confidence>
</stix:Incident>

## Slide 67: Example of mapped data graph
Provenance

## Slide 68: Prototyping
Prototype is intended to validate models and mappings, it is not efficient or production code (yet). It is implemented in Python and all data is in-memory

## Slide 69: Prototype Design
Output
Rules
Magicdraw
Conceptual
Model
SIMF-Python Interpret / Export
Files From Model
SIMF/ Python Objects
Dictionary Spreadsheet
(Concept Labels)
Python Mapping Code
Map rules
STIX
XML
Map log
(Data seen and mapped or not)
SIMF-XML
Objects
Object
Graph
Extend
Rules
Currently just does STIX

## Slide 70: Example Dictionary
Dictionary
Example
From Model
Entity kinds/Physical Entity | A thing that has mass and takes up space including people, places and things.
UML2 Metamodel/Generalization | 
Intent/has intent | 
Context/Type | 
RiskThreat/has sighting | 
Possession/possesses | 
RiskThreat/damages | 

## Slide 71: Map log example
MAP:/stix/core/stix_package/STIXPackage.indicators---MAPPED TO---><Indicator "opensource:indicator-45c112fa-805f-4cc0-b17b-2d98b519ca60" as "defines">
NO VALUE FOR RULE:/stix/core/stix_package/STIXPackage.incidents
NO VALUE FOR RULE:/stix/core/stix_package/STIXPackage.ttps
MAP:/stix/base/Entity.id_---MAPPED TO---><"edge:Package-3ffdccc7-bd56-4491-88d1-be3d966e42f8" as "identified by">
NO VALUE FOR RULE:/stix/base/Entity.idref
NO VALUE FOR RULE:/stix/base/Entity.title
NO VALUE FOR RULE:/stix/base/Entity.description.value
------UNMAPPED properties and get methods-------
IN:/stix/core/stix_package/STIXPackage.version = 1.1.1
IN:/stix/core/stix_package/STIXPackage.related_packages = None
IN:/stix/core/stix_package/STIXPackage.timestamp = 2014-11-23 00:12:45.650946+00:00
IN:/stix/core/stix_package/STIXPackage.campaigns = []
Input data to consider
What was mapped to what

## Slide 72: Example rules*
Represents("/stix/ttp/TTP", "Behavior/Modus Operandi")
Represents("/stix/ttp/TTP.behavior", "Core Concepts/step")
Represents("/stix/ttp/behavior/Behavior", "Process/Plan")
Represents("/stix/ttp/behavior/Behavior.malware", "Process/requires")
Represents("/cybox/common/datetimewithprecision/DateTimeWithPrecision",
"Quantities and units/Time point")
Represents("/cybox/common/datetimewithprecision/DateTimeWithPrecision.value", "Quantity/value")
#Entity properties used for all subtypes
RepresentsID("/stix/base/Entity.id_", "Core Concepts/identified by")
RepresentsID("/stix/base/Entity.idref", "Core Concepts/identified by")
Represents("/stix/base/Entity.title", "Information/has name")
Represents("/stix/base/Entity.description.value", "Information/described by")
* Currently in text format
From conceptual dictionary
From schema and map log

## Slide 73: Resulting data graph

## Slide 74: Process checklist
Step | Status
Use cases identified | Some
Collaboration sessions defined need and way forward | Yes
Existing schema/ontologies/models provided | STIX, NIEM, LEADing
Real or example data provided | Only STIX
High level: Data sources, brokers, analysts & responders identified | 
Detailed artifacts for the above specified (as is and to be) | 
Existing conceptual model understood | 
Mapping validation session(s) | 
2-way mapping between schema and conceptual model defined, any required changes made to conceptual model | 
Concept definitions validated | 
Use case outcomes validated | 
Schema and real/example data transformations validated with prototype | 
Concepts and mappings documented for submission | 
Final validation collaboration session | 

## Slide 75: Threat/Risk RFP Requirements

## Slide 76: Conceptual Models
  Submissions shall define modular UML conceptual models to specify the concepts required to represent information about operational threats and risks.
  The conceptual model shall capture the intended meaning of operational threat and risk related concepts such that it may be used as a reference for the use of those concepts in specific exchanges and data stores.
  The conceptual model shall not assume any particular technology, domain, representation, structure of information or schema. It shall be a model of the concepts representing real-world entities, not of a specific data representation.

## Slide 77: Threat/Risk Concepts To Define
Operational Threat
Operational Risk
Asset
Campaign
Cause
Effect
Exploit target
Goal
Hazard
Impact
Incident
Indicator
Likelihood
Mitigation
Observable
Observation
Observation Metadata
Procedures
Risk
Safeguard
Severity
Strategy
Tactics
Techniques
Threat
Threat actor
Threat source
Undesired event

## Slide 78: Classes of Threat/Risks in scope
  Cyber/information and communication systems and assets
  Physical systems and assets, including embedded and manufacturing
  Electromagnetic spectrum assets (E.g. interference with wireless systems or radio)
  Industrial control systems

## Slide 79: Constraints
Defensive, offensive, or other actors may or may not have insight into the plans or strategies of the respective other actors. As such, model implementations will in those cases be incomplete and rely on estimates and assumed parameters.
Models must be able to support non-actor threats (such as natural disasters ) that will not be associated with any coherent intentions or plans.
Bystanders and inadvertent actors may perform actions that result in behavior that provides benefits to any other actor (offensive or defensive). Such actions are understood to be non-intentional.
The focus of risks will be those that go beyond the normal course of business and expose the enterprise to increased risk due to threats & vulnerabilities.
Unclear what level of behavioural modeling you have in mind, but in general it could be expected that an offensive actor would have an understanding of the plans of defensive actors [Done-CBC (Also MH)]
      6.5.2.5 Models for operational threats and risks shall include concepts for expressing probability and/or confidence levels (e.g. for likelihood of occurrence and impact)
      The conceptual model shall include concepts for understanding, planning for and treating operational risks, threats and their contingencies at the governmental and enterprise level.

## Slide 80: NIEM Representation & Mapping
Submissions shall define a normative NIEM-UML PIM representation sufficient to capture the concepts as defined in the conceptual models as defined above.
This NIEM-UML representation shall be mapped to the conceptual models such that the meaning of each threat/risk relevant NIEM element is described in the conceptual model.
The mapping shall be sufficiently expressive such that any set of instances represented in or logically mapped to the conceptual model shall be able to be represented in NIEM (understanding that choices and rules will have to be made).
Any instance of the NIEM specification shall be able to be logically mapped to the conceptual model.

## Slide 81: STIX Mapping
Submissions shall define a mapping to the subset of STIX that corresponds with the conceptual model. This mapping shall demonstrate that the conceptual model is sufficient to represent high-level STIX concepts.

## Slide 82: Common Requirements
All models shall utilize UML and UML profiles as a foundation.
Concepts that are required for understanding threats or risks should, as much as possible, be defined in a modular fashion such that these concepts may be reused for related threat/risk concepts NIEM and other reference models shall be used as a reference for such cross-domain concepts.

## Slide 83: Optional Mappings
Submissions may provide normative or non-normative mappings to support the following Platform Specific Models, or logical models for the following protocols or communities:
  OASIS Common Alerting Program & EDXL
  Others as deemed important by submitters

## Slide 84: Optional support for conceptual modeling and mapping
Submissions may reference and/or define non-normative UML profiles and associated QVT (or other ways to express mapping logic) for conceptual modeling and the mapping.
Submitters are encouraged to follow the progress of and use as appropriate SIMF, ODM, MDMI, semantic web and other efforts to help define conceptual models and mappings.

## Slide 85: MOF Representation
Submissions may define A MOF metamodel that utilizes the conceptual model and provides an XMI representation of Operational Threats and Risks.

## Slide 86: Optional Integration with UPDM
Submissions may define conceptual integration points with UPDM.

## Slide 87: Issues To Discuss
    Simulation
    Applicability
    Design choices

## Slide 88: Evaluation Criteria
6.8.1 Situational Awareness
Submissions shall be evaluated based on their ability to support broad-based situational awareness about operational threats and risks and represent appropriate courses of action.
6.8.2 Enterprise planning, assessment and architecture
Submissions shall be evaluated based on their applicability to support the planning and assessment for operational risks, threats and mitigations.
6.8.3 Completeness
Submissions shall be evaluated based on the completeness of the representation of operational threat and risk concepts
6.8.4 Fidelity
Submissions shall be evaluated based on their proof of fidelity with existing operational threat and risk specifications and best practices.
6.8.5 Extensibility
Submissions shall be evaluated based on the ability of their approach to be extended to other domains and more detailed levels of granularity in future efforts.
6.8.6 Fit for purpose as defined by use cases
Submissions shall be evaluated based on their ability to support the use cases referenced in section6.1.4.
6.8.7 Understandability
Submissions shall be evaluated based on the ability of non-technical stakeholders to understand the conceptual models and for technologists to understand the relationship of those models to their technology frameworks and representations.

## Slide 89: Prototyping
Prototype is intended to validate models and mappings, it is not efficient or production code (yet). It is implemented in Python and all data is in-memory

## Slide 90: Prototype Design
Output
Rules
Magicdraw
Conceptual
Model
SIMF-Python Interpret / Export
Files From Model
SIMF/ Python Objects
Dictionary Spreadsheet
(Concept Labels)
Python Mapping Code
Map rules
STIX
XML
Map log
(Data seen and mapped or not)
SIMF-XML
Objects
Object
Graph
Extend
Rules
Currently just does STIX

## Slide 91: Example Dictionary
Dictionary
Example
From Model
Entity kinds/Physical Entity | A thing that has mass and takes up space including people, places and things.
UML2 Metamodel/Generalization | 
Intent/has intent | 
Context/Type | 
RiskThreat/has sighting | 
Possession/possesses | 
RiskThreat/damages | 

## Slide 92: Map log example
MAP:/stix/core/stix_package/STIXPackage.indicators---MAPPED TO---><Indicator "opensource:indicator-45c112fa-805f-4cc0-b17b-2d98b519ca60" as "defines">
NO VALUE FOR RULE:/stix/core/stix_package/STIXPackage.incidents
NO VALUE FOR RULE:/stix/core/stix_package/STIXPackage.ttps
MAP:/stix/base/Entity.id_---MAPPED TO---><"edge:Package-3ffdccc7-bd56-4491-88d1-be3d966e42f8" as "identified by">
NO VALUE FOR RULE:/stix/base/Entity.idref
NO VALUE FOR RULE:/stix/base/Entity.title
NO VALUE FOR RULE:/stix/base/Entity.description.value
------UNMAPPED properties and get methods-------
IN:/stix/core/stix_package/STIXPackage.version = 1.1.1
IN:/stix/core/stix_package/STIXPackage.related_packages = None
IN:/stix/core/stix_package/STIXPackage.timestamp = 2014-11-23 00:12:45.650946+00:00
IN:/stix/core/stix_package/STIXPackage.campaigns = []
Input data to consider
What was mapped to what

## Slide 93: Example rules*
Represents("/stix/ttp/TTP", "Behavior/Modus Operandi")
Represents("/stix/ttp/TTP.behavior", "Core Concepts/step")
Represents("/stix/ttp/behavior/Behavior", "Process/Plan")
Represents("/stix/ttp/behavior/Behavior.malware", "Process/requires")
Represents("/cybox/common/datetimewithprecision/DateTimeWithPrecision",
"Quantities and units/Time point")
Represents("/cybox/common/datetimewithprecision/DateTimeWithPrecision.value", "Quantity/value")
#Entity properties used for all subtypes
RepresentsID("/stix/base/Entity.id_", "Core Concepts/identified by")
RepresentsID("/stix/base/Entity.idref", "Core Concepts/identified by")
Represents("/stix/base/Entity.title", "Information/has name")
Represents("/stix/base/Entity.description.value", "Information/described by")
* Currently in text format
From conceptual dictionary
From schema and map log

## Slide 94: Resulting data graph

## Slide 95: Team Discussions

## Slide 96: Items to discuss
Scope of conceptual model
What to include and/or map
Including more submitters
Who is going to do what, level of effort, doing the real work
Process timeline
Get started…